Software Test Plan

Smart Complaint Management System

| Document Attribute | Details |
| --- | --- |
| Project | Smart Complaint Management System |
| Document | Software Test Plan (STP) |
| Version | 1.0 |
| Date | 05-10-2026 |
| Status | Draft |
| Authors | Prajna Holla, Pallavi J, Rakshita Muttur, Puneeth Yenneti |

# 1. Introduction

## 1.1 Purpose

This document defines the test plan for the Smart Complaint Management System. It outlines the testing objectives, scope, strategy, resources, environment, schedule, responsibilities, test cases, risks, and requirements traceability needed to validate the system against the approved Software Requirements Specification (SRS).

## 1.2 Scope

Testing covers the web-based complaint management functionality used by complainants/users and administrators.

• User registration and authentication.

• Role-based access control.

• Complaint submission and unique complaint ID generation.

• Complaint tracking, history, and updates.

• Administrative complaint management, assignment, and resolution.

• Complaint search, filtering, and notifications.

• Performance, reliability, usability, validation, and security requirements.

## 1.3 References

• Software Requirements Specification (SRS).

• Software Architecture and Design Specification (SAD).

• Software Test Plan template supplied for the mini project.

## 1.4 Definitions and Abbreviations

| Term | Definition |
| --- | --- |
| SRS | Software Requirements Specification |
| STP | Software Test Plan |
| FR | Functional Requirement |
| NFR | Non-Functional Requirement |
| TC | Test Case |
| RTM | Requirements Traceability Matrix |
| RBAC | Role-Based Access Control |
| UAT | User Acceptance Testing |

# 2. Test Items

• User Registration module

• User Authentication module

• Role-Based Access Control module

• Complaint Submission and Complaint ID Generation

• Complaint Tracking and Status Management

• Complaint History and Updates

• Administrative Complaint Management

• Complaint Assignment and Resolution

• Complaint Search and Filtering

• Complaint Notifications

• Database and Data Persistence

• Security and Session Management

• Performance and Usability

# 3. Features to be Tested

The following features are mapped to the functional and non-functional requirements supplied for the project.

| Requirement ID | Feature |
| --- | --- |
| FR-01 | User Registration |
| FR-02 | User Authentication |
| FR-03 | Role-Based Access |
| FR-04 | Lodge Complaint |
| FR-05 | Complaint ID Generation |
| FR-06 | View Complaint Status |
| FR-07 | Complaint History |
| FR-08 | Complaint Update |
| FR-09 | Admin Complaint Management |
| FR-10 | Complaint Assignment |
| FR-11 | Complaint Resolution |
| FR-12 | Complaint Search and Filtering |
| FR-13 | Complaint Notifications |
| NFR-01 | Response Time |
| NFR-02 | Concurrent Users |
| NFR-03 | Data Persistence |
| NFR-04 | Error Recovery |
| NFR-05 | Usability |
| NFR-06 | Validation Feedback |
| NFR-07 | Authentication Security |
| NFR-08 | Authorization |
| NFR-09 | Password Protection |
| NFR-10 | Session Security |

# 4. Features Not to be Tested

• Operating-system security outside the application.

• Physical hardware failures and hardware security.

• Internal implementation details of third-party libraries.

• External services not controlled by the project team.

• Production-scale deployment beyond the defined test environment.

• Features not specified in the approved SRS.

# 5. Test Approach / Strategy

## 5.1 Testing Levels

| Level | Purpose |
| --- | --- |
| Unit Testing | Verify individual modules such as registration validation, authentication, complaint ID generation, status handling, and filtering. |
| Integration Testing | Verify interaction between frontend, backend, database, authentication, complaint management, history, and notification components. |
| System Testing | Verify complete end-to-end complaint workflows for users and administrators. |
| Acceptance Testing | Verify that the system satisfies the specified requirements and expected user workflows. |

## 5.2 Test Types

• Functional testing of all FRs.

• Performance testing for response time and concurrent users.

• Reliability testing for data persistence and error recovery.

• Usability testing of the web interface.

• Validation testing for missing and invalid inputs.

• Security testing for authentication, authorization, password protection, and session security.

• Regression testing after defect fixes or significant changes.

## 5.3 Entry Criteria

• Stable application build is available.

• Test environment and database are operational.

• Required test accounts and test data are available.

• Test cases have been prepared and reviewed.

• Required application modules are available for testing.

## 5.4 Exit Criteria

• All planned test cases have been executed.

• Critical and high-severity defects are resolved or formally accepted.

• All functional and non-functional requirements have been evaluated.

• Security validation has been completed.

• Requirement traceability has been established.

• No unresolved defect prevents normal system operation.

## 5.5 Security Validation

| Security Objective | Validation Activities |
| --- | --- |
| SO-01 — Authentication and Access Control | Verify authentication before protected access; verify normal users cannot access administrator functions; verify unauthorized direct access is denied. |
| SO-02 — Data Protection | Verify secure password storage, protection of complaint information, restricted modification rights, and session invalidation after logout. |

# 6. Test Environment

| Component | Environment / Tool |
| --- | --- |
| Frontend | HTML, CSS, JavaScript through a supported web browser |
| Backend | Python with Django Framework |
| Database | MySQL |
| Communication | HTTP/HTTPS as applicable to the deployment |
| API Testing | Postman or equivalent, where applicable |
| Performance Testing | JMeter or equivalent |
| Database Verification | Authorized MySQL client |
| Version Control | Git/GitHub |

## 6.1 Test Data

• Valid and invalid registration details.

• Valid and invalid login credentials.

• Normal user and administrator accounts.

• Complaints from different categories and statuses.

• Multiple complaints submitted by the same user.

• Assignment, update, and resolution data.

# 7. Test Schedule

| Activity | Planned Date |
| --- | --- |
| Test Plan Preparation | 05-Oct-2026 |
| Test Case Design | 05-Oct-2026 |
| Test Environment Setup | 05-Oct-2026 |
| Functional Test Execution | 05–06 Oct 2026 |
| Non-Functional Testing | 06-Oct-2026 |
| Security Validation | 06-Oct-2026 |
| Defect Fixing and Regression Testing | 06–07 Oct 2026 |
| Final Test Review | 07-Oct-2026 |

# 8. Test Deliverables

• Software Test Plan.

• Test Cases.

• Test Data.

• Test Execution Logs/Results.

• Defect Reports.

• Requirements Traceability Matrix.

• Security Validation Results.

• Performance Test Results.

• Final Test Summary Report.

# 9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA / Test Lead | Prepare the test plan, coordinate execution, monitor coverage, and review results. |
| Test Engineer | Design and execute test cases and log defects. |
| Developer | Support defect investigation and implement fixes. |
| Database / Backend Member | Verify database behavior, persistence, and data consistency. |
| Project Team | Support integration, system, regression, and acceptance testing. |
| Project Guide | Review test readiness and approve final results. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Begin test design early and test completed modules incrementally. |
| Test environment downtime | Maintain a recoverable test environment and backup test data. |
| Database failure | Maintain database backups and controlled test data. |
| Security vulnerabilities | Perform dedicated security validation before final acceptance. |
| Performance issues | Conduct controlled load testing against the defined user target. |
| Late defect discovery | Perform continuous testing and regression testing after fixes. |
| Requirement changes | Update affected test cases and traceability after approved changes. |

# 11. Assumptions & Dependencies

• The SRS is the approved baseline for system behavior.

• The application and MySQL database will be available during testing.

• Required test accounts and data can be created.

• The test environment is suitable for the specified performance and functional tests.

• The project team has access to the source code, database, and test environment.

• Any external service required by the final implementation will be available for testing.

# 12. Suspension & Resumption Criteria

## 12.1 Suspension Criteria

• Application is unavailable or cannot be started.

• Database is unavailable.

• A critical defect blocks a substantial portion of test cases.

• Test environment is unavailable.

• More than 30% of planned test cases are blocked by a common failure.

## 12.2 Resumption Criteria

• Blocking defects are resolved or an approved workaround is available.

• Application and database services are operational.

• Test environment is stable.

• A stable build is provided for continued testing.

# 13. Test Case Management & Traceability

The Requirements Traceability Matrix (RTM) maps each SRS requirement to one or more test cases. The following test cases provide coverage of both functional and non-functional requirements.

## 13.1 Functional Test Cases

| Test Case ID | Requirement | Test Case |
| --- | --- | --- |
| TC-FR-01 | FR-01 | Verify that a new user can register successfully. |
| TC-FR-02 | FR-02 | Verify login using valid and invalid credentials. |
| TC-FR-03 | FR-03 | Verify role-based access for users and administrators. |
| TC-FR-04 | FR-04 | Verify that an authenticated user can submit a complaint. |
| TC-FR-05 | FR-05 | Verify that every successfully submitted complaint receives a unique complaint ID. |
| TC-FR-06 | FR-06 | Verify that a user can view the current status of their complaints. |
| TC-FR-07 | FR-07 | Verify that complaint status history and relevant updates are maintained. |
| TC-FR-08 | FR-08 | Verify that authorized users can add complaint updates. |
| TC-FR-09 | FR-09 | Verify that administrators can view and manage complaints. |
| TC-FR-10 | FR-10 | Verify that administrators can assign complaints. |
| TC-FR-11 | FR-11 | Verify that authorized administrators can record resolution and mark complaints resolved. |
| TC-FR-12 | FR-12 | Verify administrator complaint search and filtering. |
| TC-FR-13 | FR-13 | Verify notifications for significant complaint status changes. |

## 13.2 Non-Functional Test Cases

| Test Case ID | Requirement | Test Case |
| --- | --- | --- |
| TC-NFR-01 | NFR-01 | Verify normal requests respond within 3 seconds. |
| TC-NFR-02 | NFR-02 | Verify support for at least 100 concurrent authenticated users. |
| TC-NFR-03 | NFR-03 | Verify successfully submitted complaints persist correctly. |
| TC-NFR-04 | NFR-04 | Verify failed submissions do not create duplicate complaint records. |
| TC-NFR-05 | NFR-05 | Verify a registered user can submit a complaint without technical knowledge. |
| TC-NFR-06 | NFR-06 | Verify clear validation messages for missing or invalid fields. |
| TC-NFR-07 | NFR-07 | Verify authentication is required for protected complaint information and administrative functions. |
| TC-NFR-08 | NFR-08 | Verify administrative functions are restricted to administrators. |
| TC-NFR-09 | NFR-09 | Verify passwords are stored using secure one-way hashing rather than plaintext. |
| TC-NFR-10 | NFR-10 | Verify authenticated sessions are invalidated after logout. |

## 13.3 Requirements Traceability Matrix

| Requirement | Test Case(s) | Coverage |
| --- | --- | --- |
| FR-01 | TC-FR-01 | Covered |
| FR-02 | TC-FR-02 | Covered |
| FR-03 | TC-FR-03 | Covered |
| FR-04 | TC-FR-04 | Covered |
| FR-05 | TC-FR-05 | Covered |
| FR-06 | TC-FR-06 | Covered |
| FR-07 | TC-FR-07 | Covered |
| FR-08 | TC-FR-08 | Covered |
| FR-09 | TC-FR-09 | Covered |
| FR-10 | TC-FR-10 | Covered |
| FR-11 | TC-FR-11 | Covered |
| FR-12 | TC-FR-12 | Covered |
| FR-13 | TC-FR-13 | Covered |
| NFR-01 | TC-NFR-01 | Covered |
| NFR-02 | TC-NFR-02 | Covered |
| NFR-03 | TC-NFR-03 | Covered |
| NFR-04 | TC-NFR-04 | Covered |
| NFR-05 | TC-NFR-05 | Covered |
| NFR-06 | TC-NFR-06 | Covered |
| NFR-07 | TC-NFR-07 | Covered |
| NFR-08 | TC-NFR-08 | Covered |
| NFR-09 | TC-NFR-09 | Covered |
| NFR-10 | TC-NFR-10 | Covered |

# 14. Test Metrics & Reporting

## 14.1 Test Execution Metrics

• Percentage of planned test cases executed.

• Percentage of test cases passed/failed/blocked.

• Requirement coverage percentage.

## 14.2 Defect Metrics

• Total defects identified.

• Defects by severity.

• Open and resolved defects.

• Defect closure rate.

## 14.3 Performance Metrics

• Average and maximum response time.

• Number of concurrent users supported.

• Error rate under load.

## 14.4 Reports

• Daily/periodic execution status.

• Defect reports.

• Security validation report.

• Final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA / Test Lead | <Name> | ________________ |
| Development Lead | <Name> | ________________ |
| Project Lead | <Name> | ________________ |
| Faculty / Project Guide | <Name> | ________________ |